14th Heads of Schools and Administrative Units Meeting

Tuesday, 09 June 2020

Deliberated and Resolved Points for Action by Staff / Unit Concerned :-

01. For sports grant in SAG, INR 10cr. the fund will be granted on a sharing basis of 70:30 (70 % by SAG and 30% by RSU). For football ground, try to negotiate the target cost which is INR 20 lakhs for leveling and developing the grass on the ground in 45 days.  (V. Soni)

02. Approx. cost for glass partition is INR 15,000. Invite Expression of Interest (EoI) for the partition for one full year. The aluminum section order was given at Library. Order for INR 3.41 Lakhs is given for the library furniture. Demarkation of 40 acres of land will start as soon as possible. As per the quotation,  INR 5,000 per sitter chair (Benches) were quoted and as the cost is too high try to negotiate prices.

The aluminum section at the Medical store must be there and the cost for the same is INR 25,000. Partition at the sitting place of hostel warden. Environment Compliance Certificate for the A/C to be submitted by December 2019- June 2020 and consultancy charges are INR 40,000/-. This task description to be sent to the DG.  Fire extinction report to be submitted. Nilesh Patel to be contacted for chiloda circle related matter.Draft for Work Completion Certificate is ready for approx. INR 92 lakhs.   (V. Gole)

03. Installation of the A/C has been started. The power generated from the Solar panel to be connected to the RSU building.  (A. Mishra)

04. Big Battery light to be procured. Regarding recruitment first give the candidate the offer letter, if the candidate accepts it then only issue the appointment letter. Developing a proper induction system for new employees.  (D. Prajapati)

05. Information regarding purchasing of the book should be circulated on a monthly basis. For exp. list of how many books are purchased and a list of how many books are going to be purchased in the next month. (P. Parekh)

06. The installation of Vodafone tower is under process. The purchasing of new buses is on hold. Purchasing of GYM equipment goes ahead. The insurance of the building will be done. To conduct a daily meeting with Hostel Wardens, Canteen Service Providers, Housekeeper Service Provider, University Engineer, System Admin.   (A. Rajgor)

07. Information regarding 01 student got a scholarship from KCG and 02 students got the JRF scholarship should be there on the website. (Priyanka Sharma)

08. Purchasing of Webex for the University. Youtube channel to be handled by Naimesh Parmar, Graphic Designer under the supervision of Dr. Ravi Seth.  (R. Seth)

- RSU School Deans and Coordinators of new Schools and RISE Coordinator are entitled for charge allowance of INR 3000/- per month effective from the date of their taking over. This allowance will be paid to them after performing duties continuously for 3 months.

The purchase committee will consist of the following members.

01. K V Ravikumar -Convenor

02.Registrar

03.Chief Account Officer

04.Vijay Vaghela ( Nominee of Director General)

05.Indentor/Division/Section/Dean of school (Special Invitee)

06. Assistant Registrar (Procurement)  - Member Secretary